## Slide 1
IEEE Aerospace Electronic Systems
DSTEI Phase 2 Status
Mark E Davis. DSTEI Project Manager
AESS Board of Governors Meeting – Fall 2024
25-26October 2024
Rennes France,

## Slide 2: DSTEI Phase 2 Project Teams
Region 9 -- South America
  AESS Board Liaison – Giovanna Ramirez Ruiz, Bogota Colombia
  “Drone Swarm System for Agricultural Surveillance of Coffee Crops ", Univ. del Cauca, Cauca Colombia, IEEE Colombia Section
    Camilo Segura, Student Branch ; Dr. Liseth Viviana Campo, Student Branch Advisor
    $25,000 Funds Sent to UniCauca by 15 June 2024
  “Smart Drones for Prevention of Forest Fires", Universidad National San Antonio Abad del Cusco (UNSAAC), Cusco Peru, AESS Peru Section
    Alberto Arturo Quinones, Student Branch; Dr. Walter Mego, Student Branch Advisor
    Peru Section Not Processing, Region 9 Working With MGA For Consolidated Banking
Region 10 – India
  AESS Board Liaison – Puneet Mishra, Bangalore, India
  “ Fire Extinguisher Unmanned Aerial Vehicle ”, Nitte Meenakshi Inst Of Tech Student (NMIT), Bengaluru, India, AESS Bangalore Section
    Pradeep Kumar, Student Branch ; Dr. Parameshachari B. D, Student Branch Advisor
    $25,000 Funds Sent To NMIT by 1 August 2024
  SPIT Funding Not Approved By MGA and Region 10 Due To Bombay Section Financial Irregularities. -- TAB Notified for Not Proceeding to Phase 2
Staggered Start Due To Regions 9 & 10 Issues

## Slide 3: MGA Approval on UNSAAC Fiunding
Jenifer Castillo Rodriguez | Oct 25, 2024, 11:47 AM (18 hours ago) |  | 
to Teresa, Christie, me, Ignacio, Maria |  |  | 
Jenifer Castillo Rodriguez October 25, 2024
Dear Mark,
Yesterday the ExCom met and the creation of the custody account of this
SB for this specific project has been approved. Please mind:
This is an exception we are making so the project can move forward. This should not become the rule for
future operation
and projects as this can become something difficult to control.
We accept your offer of monitoring the project and its disbursements in the best way possible.
  For example, the officers of Peru Section advised that sometimes the requested came without invoices or
  support and this is not the best way to go.
The account should be dissolved by the end of December 2025 or the end of the project. Whatever comes first.
Teresa advised there is no issue to manage the funding from the account, as long as the payments are done from the
custody account to the vendors (international payments).
  Please avoid sending the payments to a local account that is not an IEEE related one.
  Please remember the SB does not have a tax number in Peru.
I am including @Teresa in this message. Teresa, any further information
you would like to share? After this, I will proceed informing the Section chair.
Thanks all for your support in this case.
Jen

## Slide 4: Phase 2 Master Schedule
Each SBC Phase 2 Provided WBS and Schedule At Kickoff Meeting,
Note To Anticipate The Budget Finance Transition Over 2025
2025
2024
Phase 2

## Slide 5: Summary Of DSTEI Phase 2
Phase 2 Monthly Status Report on plan
  Quarterly Progress Virtual Review In December or Early January
Region 9 Facilitating Funding For UNSAAC Phase 2 CB Transfer
  UNSAAC Will Have A 4-5 Month Delay
Phase 2 Critical Design Review
  Planning on January or February For In Person Reviews at Peru and Colobmbia
  NMIT Bangalore CDR In July For SPACE2025
  Tutorials Planned For CDR At Both Regions
3 SBCs Phase 2 CDR In Early 2025

## Slide 6: Back Up Material

## Slide 7: DSTEI UniCauca Student Branch PDR
Phase 1 Accomplishments
  High Level System Architecture
  Tradeoff On 2 Drone Platforms
  Flew Multispectral 4-Band Sensor
  Demo Key Performance Parameters
  Machine Learning On Crop Health
  Real Time Processing Breadboard
  Comm/Cyber Protocol
Phase 2 Plan
  UAV/ROV Geoscience Network
  Mentorship With Multiple AES Chapters
  Grow Industry Supporters
Flight Tests 2 Drone Types
UniCauca Student Branch Growth
  17 Students, With Succession Plan
  Advisor Dr. Campo: Innovative Mgt. In Drone Management, Crop Applications
  Strong Interface With AESS COL
Alliances With Students and YP
  Colombia SBC Meetings
  Embry Riddle Univ. USA
  Small Business in Colombia, Ireland & Mexico
Collaboration With Regional Crop Growers
Phase 2 Funding July 2024

## Slide 8: DSTEI N.M.I.T. Student Branch PDR + QPR
Phase 1 Accomplishments
  High Level System Architecture
  Developed And Flew An Octocopter Drone
  PixHawk UAS Flight Controller
  Operated 3D CAD Stress Analysis
  Machine Learning Algorithms
  Day Night Fire Suppression Test
Phase 2 Plan
  Work With AEROGO Mentor On Sensor
  Complete Cyber and Thermal Fusion Design
  Grow Industry Supporters
NMIT Student Branch Growth
  7 Students, With Succession Plan
  Faculty Advisor Dr. Parameshachari BD
  Strong Interface With AESS Bengaluru
Alliances With Students and YP
  Invited Local SBC For PDR In October 2023
  NMIT Technology Transition Coordinator
  Bangalore 2024 Best Chapter From Section
Collaboration With AEROGO Industry
Fire Ball Released
Fire Extinguisher UAV
Phase 2 Funding August 2024

## Slide 9: DSTEI UNSAAC Student Branch PDR
Phase 1 Accomplishments
  Matrice 600 Pro Drone Flight Test
  Technical Performance Measurements
  Sensor Fusion System Data Processing
  Drone Flight Mg’ment and Sensor Control
  Ground Control System Protocol for Environmental and Geographic Factors
  Key Parameters With Peru Fire Experts.
Phase 2 Plan
  Integrate Thermal Sensor To Drone
  Grow Government & Emergency Organization Supporters
Demo Drone At ELCON 2023
UNSAAC Student Branch Growth
  44 Students, With Succession Plan
  Advisor Dr. Walter Mego:
Alliances With Students and YP
  4 SBC Meetings In 2023 With 5 Peru SBC
  Project Ar Peru Zagi and ROV
  2023 Student Branch Award
Collaboration With Peru Emergency & Fires
  Tighter Financial Linkage To Peru Section
Peru Section Issue Continuing
Region 9 Working with MGA To Solve
Matrice Drone In Mountain Terrain
Matrice 600 Pro