## Slide 1
IEEE Aerospace Electronic Systems DSTEI Status
Mark E Davis
2025 AESS Officer Strategic Planning Meeting
28 February – March 1, 2025
Big Sky, Montana, USA

## Slide 2: Outline
Recent Accomplishments
Pending Action Items & Next Steps
Short-Term Goals (Select 1 to 2 Years)

## Slide 3: Recent Accomplishments
DSTEI Critical Design Review (CDR)
  UNSAAC, Cusco Peru 3-4 February 2025
  UniCauca, Popayan Colombia 6-7 February
Virtual Quarterly Program Review (QPR)
  NMIT, Bangalore, India, 14 February 2025
AESS Tutorials
  Drone Tutorial – Vincent Socci
  Fusion Tutorial – Stefano Coraluppi
  “Day in the Life” Astronaut– Giovanna Ramirez
  EO/IR Sensor Tutorial – Mark E Davis
Healthy Crop Drone
Fire Detection Drone
Fire Detection
Fire Fighting Drone

## Slide 4: Phase 2 Master Schedule (Original)
Each SBC Phase 2 Provided WBS and Schedule Quarterly Meetings,
Final Report By 15 July And TAB Approval By September
2025
2024
Phase 2
February
July
July
Phase 3

## Slide 5: Pending Action Items & Next Steps
Each Student Branch Chapter Provides:
  Phase 2 Final Report by 15 July – Demonstrate Hardware/Software
  Memorandum for Understanding for Transition Plan To Agent/Company
AESS Decides On Which Proceed to Phase 3 by September 2025
  Business Plan For Phase 3 and Beyond
  TAB Funding $25,000 For (each) Team
  Transition Partner Provides ”Investment In Kind” – Funds or Personnel
  Demonstrate Multiple (3) Drones In Final Test